05 April 19

Major Updates

Problems to be assessed:

* Change home page carousel width.
* Login page background missing, to be fixed.
* Get final logo. Use on Prototype as template for all pages.
* Registration page fix social media buttons.
* Change footer, add contact details in the middle: email, ph. Number.

Rajendra is working on the above issues.

* Preeti to start work on Why Us page ASAP. Use dummy content and design from GitHub.
* Harshitha to work on Registration page and backend (Contact Us and Backend).
* Rajendra working on Contact Us page.

Anastasia (or Client) needs to address the following issues:

* Provide Final Logo.

………………… deadline to be met by the end of Week 4 …………………..

Week 5:

* Ana and Harshitha to start work on Moodle.
* Harshitha work with gallery and more backend.
* Preeti and Rajendra to start work with pages that come after Login, i.e: dashboard, payment, etc.
* And discuss about Final User stories.

Individual work:

* Pick research report topics suitable to project. Needs to be approved by Laura before Week 6.

Search engine optimization