**ICT ADVANCED PROJECT CLIENT ACCEPTANCE AND SIGN-OFF FORM**

|  |  |
| --- | --- |
| Project name: | Romashka school website |
| This Document is issued by: | Anastasia Verchak |
| Client: | Victor Ovhinnikov |
| Release | Final |
| Date: | 05/06/2019 |

The Project Outcome has been measured against its acceptance criteria and has been formally accepted on behalf of the customer. The final release may now be closed.

**Final release User Stories:**

**Start date: 27/04/2019**

**End date: 05/06/2019**

**Delivered User Stories:**

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Description | Client Priority | Time estimate (days) |
| Events Page | Allows visitors to check upcoming event details, and register if necessary | 40 | 1 |
| Blog(Visitor) | Allows visitors to read the blogs posted by the admin(like or dislike and comment on it) | 50 | 3 |
| Confirmation page | presents the total amount to be paid | 20 | 5 |
| Payment page | process the payment | 20 | 5 |
| Gallery (admin) | As an Admin, I want to add/delete photos from the Gallery page so that all information would be up-to-date in the database as well. | 50 | 1 |
| Gallery | Allows all visitors to view images of school, events conducted, etc | 50 | 1 |

**Not delivered User Stories:**

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Description | Client Priority | Time estimate (days) |
| Blog(Admin) | Allows the admin to post articles about school that visitors can read. | 40 | 3 |
| Why us page (Admin) | As an Admin, I want to add/delete stuff members and subjects from the web page so that all information would be up-to-date in the database as well. | 30 | 5 |

|  |  |
| --- | --- |
| Project manager | Client |
| Anastasia Verchak | Victor Ovchinnikov |
| Signature | Signature |

****